SELESTIAL

Fix-It Roadmap to 10/10

31 Steps · 5 Phases · Full Remediation Guide · June 2026

MASTER SCORECARD TRACKER

| Category | Current | Target | Phase | Key Actions |
| --- | --- | --- | --- | --- |
| Security | 4/10 | 10/10 | 1 & 2 | Rotate secrets, Stripe, real OAuth, rate limits |
| UI / UX Design | 6/10 | 10/10 | 2 & 3 | Cart persist, 404, skeletons, OOS, guards |
| Content Quality | 5/10 | 10/10 | 3 | Legal pages, reviews, newsletter, size guide |
| SEO / AEO / GEO | 3/10 | 10/10 | 4 | react-helmet, JSON-LD, sitemap, OG tags |
| Bugs | 5/10 | 10/10 | 1-3 | All 12 bugs fixed across phases |

# PHASE 1 — Security: Stop the Bleeding

WARNING: Do these first. The platform must not receive real users until every item in Phase 1 is resolved. Estimated effort: 4–6 hours total.

STEP 1 — Rotate & Protect Live Credentials Problem: Your real Vercel Blob token and OIDC token are committed inside .env which is tracked by git. ACTION 1 — Revoke compromised tokens: Go to Vercel Dashboard → Storage → your Blob store → Tokens → Revoke current token → Create new one. Go to Vercel Dashboard → Settings → Tokens → Revoke the OIDC token. ACTION 2 — Fix .gitignore: Open .gitignore. The current entry is '.env*.local' which does NOT cover plain .env. Add a new line containing only: .env Save .gitignore. ACTION 3 — Remove .env from git tracking (does NOT delete the file): Run in your terminal: git rm --cached .env Commit: git commit -m 'fix: exclude .env from git tracking' ACTION 4 — Scrub git history: Run: npx bfg --delete-files .env then: git push --force This removes the old tokens from every past commit. Files: .gitignore + terminal commands

STEP 2 — Remove the Hardcoded JWT Fallback Secret Problem: server/auth.js line 5 uses: const JWT_SECRET = process.env.JWT_SECRET ¦¦ 'selestial-super-secret-key-2026' Anyone who reads the source code can forge tokens for any user. ACTION 1 — Open server/auth.js: Replace lines 3-5 with: if (!process.env.JWT_SECRET) { throw new Error('JWT_SECRET env variable is required — set it in .env'); } const JWT_SECRET = process.env.JWT_SECRET; ACTION 2 — Open server/index.js: Find the same fallback pattern near line 188 inside the /api/customer/orders route. Apply the same fix there. ACTION 3 — Add a strong secret to your .env file: Generate one: node -e "console.log(require('crypto').randomBytes(64).toString('hex'))" Add to .env: JWT_SECRET=<the output from above> Also add the same value in Vercel Dashboard → Project → Settings → Environment Variables. Files: server/auth.js, server/index.js, .env

STEP 3 — Replace Checkout Card Fields with Stripe Elements Problem: Checkout.jsx collects cardNumber, expiryDate, cvc and sends raw card data to your own backend. This violates PCI DSS. Your server should NEVER touch raw card numbers. ACTION 1 — Install Stripe: npm install @stripe/react-stripe-js @stripe/stripe-js stripe ACTION 2 — Get Stripe keys: Sign up at stripe.com → Developers → API Keys. Copy the Publishable Key (pk_live_...) and Secret Key (sk_live_...). Add to .env: VITE_STRIPE_PUBLISHABLE_KEY=pk_live_xxx and STRIPE_SECRET_KEY=sk_live_xxx ACTION 3 — Update Checkout.jsx: Remove cardNumber, expiryDate, cvc from the formData state object. Remove those three input fields from the JSX. Import { loadStripe } from '@stripe/stripe-js' and { Elements, CardElement, useStripe, useElements }. Wrap the checkout form in: <Elements stripe={loadStripe(import.meta.env.VITE_STRIPE_PUBLISHABLE_KEY)}> Replace the removed card fields with: <CardElement /> In handleSubmit(), call: const { paymentMethod } = await stripe.createPaymentMethod({ type:'card', card: elements.getElement(CardElement) }) Send paymentMethod.id (NOT card details) in the fetch body to /api/checkout. ACTION 4 — Update server/index.js POST /api/checkout: Import Stripe: import Stripe from 'stripe'; const stripe = new Stripe(process.env.STRIPE_SECRET_KEY); Before creating the order, call: await stripe.paymentIntents.create({ amount: calculatedTotal * 100, currency: 'usd', payment_method: req.body.paymentMethodId, confirm: true }) Only save the order to the database after the PaymentIntent succeeds. Files: src/pages/Checkout.jsx, server/index.js, .env

STEP 4 — Replace Mock Google Auth with Real OAuth Problem: The Google button uses a hardcoded fake email. All users share one account. ACTION 1 — Create Google OAuth credentials: Go to console.cloud.google.com → APIs & Services → Credentials → Create OAuth 2.0 Client ID. Application type: Web Application. Authorised origins: https://yourdomain.com and http://localhost:5173 Copy the Client ID. Add to .env: VITE_GOOGLE_CLIENT_ID=your_client_id ACTION 2 — Wrap your app with GoogleOAuthProvider: In src/main.jsx, import { GoogleOAuthProvider } from '@react-oauth/google'. Wrap <App /> with: <GoogleOAuthProvider clientId={import.meta.env.VITE_GOOGLE_CLIENT_ID}> ACTION 3 — Update Auth.jsx: Delete the entire handleGoogleAuth() function. Import { useGoogleLogin } from '@react-oauth/google'. Replace the old button click handler with: const googleLogin = useGoogleLogin({ onSuccess: async (tokenResponse) => { const res = await fetch('/api/auth/customer/google', { method:'POST', headers:{'Content-Type':'application/json'}, body: JSON.stringify({ access_token: tokenResponse.access_token }) }); const data = await res.json(); if (res.ok) { localStorage.setItem('customerToken', data.token); navigate('/'); } }}); Attach googleLogin to the button's onClick. ACTION 4 — Add POST /api/auth/customer/google to server/index.js: Use google-auth-library to verify the access token and fetch the user's real profile. Look up or create the customer by their verified Google email. Return your own JWT. Files: src/main.jsx, src/pages/Auth.jsx, server/index.js, .env

✅ Phase 1 complete → Security jumps from 4/10 to ~7/10. Safe to accept real customers.

# PHASE 2 — Security Hardening + Core UI/UX Fixes

Close remaining security gaps and fix the most critical user-facing bugs. Estimated effort: 1 day.

## PART A — Security Hardening

STEP 5 — Add Rate Limiting to Auth Endpoints Problem: Unlimited requests allow brute-force and OTP flooding. Install: npm install express-rate-limit In server/index.js, add after your imports: import rateLimit from 'express-rate-limit'; const loginLimiter = rateLimit({ windowMs: 15*60*1000, max: 10, message: { error: 'Too many login attempts' } }); const otpSendLimiter = rateLimit({ windowMs: 10*60*1000, max: 5, message: { error: 'Too many OTP requests' } }); const otpVerifyLimiter= rateLimit({ windowMs: 10*60*1000, max: 10, message: { error: 'Too many OTP attempts' } }); Apply to routes: app.post('/api/auth/login', loginLimiter, loginAdmin); app.post('/api/auth/customer/login', loginLimiter, loginCustomer); app.post('/api/auth/customer/send-otp', otpSendLimiter, sendOtp); app.post('/api/auth/customer/verify-otp', otpVerifyLimiter, verifyOtp); In server/auth.js sendOtp(), upgrade OTP to 6 digits: Change: Math.floor(1000 + Math.random() * 9000) To: Math.floor(100000 + Math.random() * 900000) Files: server/index.js, server/auth.js

STEP 6 — Add Helmet + Lock CORS Install: npm install helmet In server/index.js — add as FIRST middleware (before cors): import helmet from 'helmet'; app.use(helmet({ contentSecurityPolicy: { directives: { defaultSrc: ["'self'"], scriptSrc: ["'self'", 'js.stripe.com', 'apis.google.com'], styleSrc: ["'self'", "'unsafe-inline'", 'fonts.googleapis.com'], fontSrc: ["'self'", 'fonts.gstatic.com'], frameSrc: ['js.stripe.com', 'accounts.google.com'], imgSrc: ["'self'", 'data:', 'https:'], }}})); Also lock CORS — replace app.use(cors()) with: app.use(cors({ origin: process.env.ALLOWED_ORIGIN ¦¦ 'http://localhost:5173', credentials: true })); Add to .env: ALLOWED_ORIGIN=https://yourdomain.com Files: server/index.js, .env

STEP 7 — Move JWTs from localStorage to HttpOnly Cookies Install: npm install cookie-parser In server/index.js: import cookieParser from 'cookie-parser'; then app.use(cookieParser()); In every auth response (loginAdmin, signupCustomer, loginCustomer, verifyOtp, Google route): After building the token, also call: res.cookie('authToken', token, { httpOnly:true, secure:true, sameSite:'Strict', maxAge: 7*24*60*60*1000 }); Update server/auth.js verifyToken(): Read from req.cookies.authToken first; fall back to Authorization header for transition period. In the frontend — remove all localStorage calls for tokens in Auth.jsx, Navbar.jsx, Profile.jsx. The browser will auto-send the HttpOnly cookie on every request. Add credentials: 'include' to every fetch() call that needs authentication. Add a logout endpoint: DELETE /api/auth/logout → res.clearCookie('authToken') → res.json({ ok:true }) Update Navbar.jsx handleLogout() to call this endpoint before clearing local state. Files: server/index.js, server/auth.js, src/pages/Auth.jsx, src/components/Navbar.jsx, src/pages/Profile.jsx

STEP 8 — Validate & Recalculate Order Total Server-Side Problem: The client sends totalAmount — anyone can send $0. In server/index.js POST /api/checkout handler, before calling orderStore.createCheckout: const { cartItems } = req.body; if (!Array.isArray(cartItems) ¦¦ cartItems.length === 0) return res.status(400).json({ error: 'Cart is empty' }); let serverTotal = 0; for (const item of cartItems) { const product = db.get('SELECT price, quantity FROM products WHERE id = ?', [item.id]); if (!product) return res.status(400).json({ error: `Product ${item.id} not found` }); if (product.quantity < (item.quantity ¦¦ 1)) return res.status(400).json({ error: `Insufficient stock for product ${item.id}` }); serverTotal += product.price * (item.quantity ¦¦ 1); } req.body.totalAmount = Math.round(serverTotal * 100) / 100; // overwrite client value Files: server/index.js

STEP 9 — Add HTTPS to Nginx (Hostinger) On your Hostinger server, run these commands: sudo apt update && sudo apt install -y certbot python3-certbot-nginx sudo certbot --nginx -d yourdomain.com -d www.yourdomain.com Follow the prompts — Certbot auto-configures SSL in your nginx.conf. After Certbot finishes, manually add HSTS inside the 'listen 443 ssl' server block: add_header Strict-Transport-Security 'max-age=31536000; includeSubDomains; preload' always; Test and reload: sudo nginx -t && sudo systemctl reload nginx Verify auto-renewal: sudo systemctl status certbot.timer Files: deploy/hostinger/nginx-selestial.conf (or Certbot edits /etc/nginx/sites-available/)

## PART B — Core UI/UX Bugs

STEP 10 — Persist the Cart to localStorage Open src/App.jsx → CartProvider component. Change initial cart state from useState([]) to: const [cart, setCart] = useState(() => { try { const s = localStorage.getItem('selestialCart'); return s ? JSON.parse(s) : []; } catch { return []; } }); Add: useEffect(() => { localStorage.setItem('selestialCart', JSON.stringify(cart)); }, [cart]); In clearCart(): also call localStorage.removeItem('selestialCart'); Files: src/App.jsx

STEP 11 — Add Empty-Cart Guard + Fix Total Display Empty cart guard — in src/pages/Checkout.jsx: Add: useEffect(() => { if (cart.length === 0 && !submitted) navigate('/cart'); }, [cart, submitted]); Import useNavigate from 'react-router-dom' if not already imported. Fix total display — in Checkout.jsx find all instances of ${total}: Change to: ${total.toFixed(2)} Also check src/pages/CartPage.jsx for the same pattern. Files: src/pages/Checkout.jsx, src/pages/CartPage.jsx

STEP 12 — Add 404 Page + Fix scale-102 + Remove PayPal Placeholder 404 PAGE — create src/pages/NotFound.jsx with a branded 'Page Not Found' message and a Home link. In src/App.jsx, add as the last route: <Route path='*' element={<NotFound />} /> SCALE FIX — open src/pages/Home.jsx: Search for 'scale-102' (2 instances in the split banner section). Replace both with 'scale-105' (a valid Tailwind class). PAYPAL — open src/pages/Checkout.jsx: Remove the PayPal radio button from the payment selector. Remove the PayPal placeholder div (the yellow 'Integration Pending' block). Remove the conditional {paymentMethod === 'PayPal' && ...} JSX. Update submit button to always show: Place Order — ${total.toFixed(2)} Files: src/App.jsx, src/pages/NotFound.jsx (new), src/pages/Home.jsx, src/pages/Checkout.jsx

STEP 13 — Add Out-of-Stock UI + Fix Cart Overselling In src/App.jsx CartProvider → addToCart(): Before pushing to cart, check if the item quantity in cart + 1 exceeds product.quantity. If so, return early (optionally show a message). In src/pages/Products.jsx product card JSX: If product.quantity === 0: show a red 'Out of Stock' text badge overlaid on the image. Disable and grey out the Quick Add button. Change text to 'Out of Stock'. In src/pages/ProductDetails.jsx: If product.quantity === 0: disable the Add to Cart button, show 'Currently Out of Stock' text. In src/pages/Home.jsx featured products section: apply the same OOS badge logic. Files: src/App.jsx, src/pages/Products.jsx, src/pages/ProductDetails.jsx, src/pages/Home.jsx

✅ Phase 2 complete → Security 9/10, UI/UX 7.5/10. All critical bugs fixed. Platform ready for customers.

# PHASE 3 — Content, Trust Layer & UI Polish

Complete the customer trust layer and all remaining UI/UX polish. Estimated effort: 1.5 days.

STEP 14 — Create All Legal Pages + Fix Footer Links Create these 4 new files in src/pages/: PrivacyPolicy.jsx — data collected, how used, cookies, contact for data requests. TermsOfService.jsx — purchase terms, IP, dispute resolution. ShippingReturns.jsx — delivery times, international info, 30-day return window, return process. Contact.jsx — email address or simple mailto: contact form. Register all 4 routes in src/App.jsx: <Route path='/privacy' element={<PrivacyPolicy />} /> <Route path='/terms' element={<TermsOfService />} /> <Route path='/shipping-returns' element={<ShippingReturns />} /> <Route path='/contact' element={<Contact />} /> In src/components/Footer.jsx, replace all href='#' links: Contact Us → <Link to='/contact'> Shipping & Returns → <Link to='/shipping-returns'> Privacy Policy → <Link to='/privacy'> Terms of Service → <Link to='/terms'> Files: src/App.jsx, src/components/Footer.jsx, + 4 new page files

STEP 15 — Create FAQ, Care Guide & Size Guide Pages Create 3 new files: src/pages/FAQ.jsx — Q&A format: materials used, shipping, returns, care, sizing. src/pages/CareGuide.jsx — how to clean silver, storage, what to avoid (perfume, water, chemicals). src/pages/SizeGuide.jsx — ring size chart (diameter in mm → US/UK/EU sizes), bracelet/necklace guide. Register in src/App.jsx: <Route path='/faq' element={<FAQ />} /> <Route path='/care-guide' element={<CareGuide />} /> <Route path='/size-guide' element={<SizeGuide />} /> Update src/components/Footer.jsx — replace FAQ and Care Guide href='#' links. In src/pages/ProductDetails.jsx — add a 'Size Guide' text link near the size selector for ring/bracelet products. Files: src/App.jsx, src/components/Footer.jsx, src/pages/ProductDetails.jsx, + 3 new page files

STEP 16 — Fix Newsletter — Real Email + Real Discount Code Problem: Form shows 'Your 10% code has been sent' but nothing is sent. In server/db.js → initDb(), add: db.run(`CREATE TABLE IF NOT EXISTS newsletter_subscribers ( id INTEGER PRIMARY KEY AUTOINCREMENT, email TEXT UNIQUE, discount_code TEXT, subscribed_at TEXT)`); In server/index.js, add POST /api/newsletter/subscribe: const { email } = req.body; Check if email already exists — return a friendly message if so. Generate a code: 'SEL-' + require('crypto').randomBytes(4).toString('hex').toUpperCase() Insert into newsletter_subscribers. Use nodemailer (already configured) to send a welcome email with the discount code. Return { message: 'Welcome! Check your inbox for your discount code.' } In src/pages/Home.jsx → handleSubscribe(): Replace setSubscribed(true) with a real fetch('/api/newsletter/subscribe', { method:'POST', body: JSON.stringify({ email }) }) Only show success if res.ok. Update the success message text to: 'Welcome to the Universe of Silver. Check your inbox.' Files: server/db.js, server/index.js, src/pages/Home.jsx

STEP 17 — Add Skeleton Loading + Empty State SKELETON — create src/components/ProductCardSkeleton.jsx: Render: a full-width aspect-square div with 'bg-white/10 animate-pulse' class. Below it: two grey bars for title and price (same animate-pulse). In src/pages/Products.jsx: Add a loading state: const [loading, setLoading] = useState(true) Set to false after fetch resolves. When loading is true, render: Array(8).fill(0).map((_, i) => <ProductCardSkeleton key={i} />) EMPTY STATE — in Products.jsx, after filteredProducts is calculated: if (filteredProducts.length === 0 && !loading) { return a centred block: } Show message: 'No pieces found for your selection.' Show a 'Clear Filters' button that resets filterMode, categoryFilter, and searchQuery to 'all' / ''. Files: src/pages/Products.jsx, src/components/ProductCardSkeleton.jsx (new)

STEP 18 — Fix Accessibility: Focus Styles + ARIA Labels FOCUS STYLES — open src/index.css (or src/App.css): Add a global rule at the top: *:focus-visible { outline: 2px solid rgba(255, 255, 255, 0.6); outline-offset: 3px; border-radius: 2px; } Remove bare 'outline-none' from form inputs in Auth.jsx, Checkout.jsx, AdminLogin.jsx. Replace each with Tailwind: 'focus:outline-none focus-visible:ring-2 focus-visible:ring-white/50' SKIP LINK — in src/components/Navbar.jsx, add as the very first element inside the <nav>: <a href='#main-content' className='sr-only focus:not-sr-only focus:absolute focus:top-2 focus:left-2 focus:z-50 focus:bg-white focus:text-black focus:p-2'>Skip to main content</a> In src/App.jsx add id='main-content' to the main content wrapper div. ARIA LABELS — search for icon-only buttons (Heart wishlist buttons, search icon button) in: Home.jsx, Products.jsx, ProductDetails.jsx, FloatingCart.jsx Add aria-label='Add to wishlist' / aria-label='Remove from wishlist' based on state. Files: src/index.css, src/App.jsx, src/components/Navbar.jsx, src/pages/Auth.jsx, src/pages/Checkout.jsx

STEP 19 — Add Product Reviews In server/db.js → initDb(), add: db.run(`CREATE TABLE IF NOT EXISTS product_reviews ( id INTEGER PRIMARY KEY AUTOINCREMENT, product_id INTEGER, customer_name TEXT, rating INTEGER, comment TEXT, date TEXT)`); Add two routes in server/index.js: GET /api/products/:id/reviews — db.all('SELECT * FROM product_reviews WHERE product_id = ?', [id]) POST /api/products/:id/reviews — protected by customer JWT; insert name, rating (1-5), comment, date. In src/pages/ProductDetails.jsx: Fetch reviews from GET /api/products/:id/reviews alongside the product fetch. At the bottom of the page, display each review: star icons (filled based on rating), customer name, comment, date. Calculate and show average rating next to the product name: '4.8 ★ (12 reviews)' Add a review submission form for logged-in customers (check for customerToken cookie). Files: server/db.js, server/index.js, src/pages/ProductDetails.jsx

✅ Phase 3 complete → Content 9.5/10, UI/UX 9/10. Fully trustworthy, feature-complete store.

# PHASE 4 — SEO, AEO & GEO: Full Discoverability

Make every page visible to Google, social media, and AI search engines. Estimated effort: 1 day.

STEP 20 — Install react-helmet-async + Per-Page Meta Tags Install: npm install react-helmet-async In src/main.jsx, wrap your App: import { HelmetProvider } from 'react-helmet-async'; <HelmetProvider><App /></HelmetProvider> In EVERY page component, import and add a <Helmet> block: import { Helmet } from 'react-helmet-async'; Home.jsx — add inside return(): <Helmet> <title>Selestial ¦ Universe of Silver</title> <meta name='description' content='Premium 925 sterling silver jewellery. Rings, chains, earrings & bracelets crafted with celestial precision. Free shipping over $100.' /> </Helmet> Products.jsx — use the active category filter in the title: <title>{categoryFilter !== 'all' ? categoryFilter + ' ¦ ' : ''}Collection ¦ Selestial</title> ProductDetails.jsx — use fetched product data (run after product loads): <title>{product.name} ¦ Selestial</title> <meta name='description' content={product.description} /> Repeat for: Auth.jsx, CartPage.jsx, Checkout.jsx, all legal/FAQ pages (unique title + description each). Files: src/main.jsx, all files in src/pages/

STEP 21 — Add Open Graph + Twitter Card Tags Inside the <Helmet> block of EACH page, add after the <meta name='description'>: Home.jsx: <meta property='og:title' content='Selestial ¦ Universe of Silver' /> <meta property='og:description' content='Premium 925 sterling silver jewellery...' /> <meta property='og:image' content='https://yourdomain.com/hero_1.png' /> <meta property='og:url' content='https://yourdomain.com' /> <meta property='og:type' content='website' /> <meta name='twitter:card' content='summary_large_image' /> <meta name='twitter:title' content='Selestial ¦ Universe of Silver' /> <meta name='twitter:image' content='https://yourdomain.com/hero_1.png' /> ProductDetails.jsx (use product data dynamically): <meta property='og:type' content='product' /> <meta property='og:title' content={product.name + ' ¦ Selestial'} /> <meta property='og:image' content={product.image} /> <meta property='og:url' content={'https://yourdomain.com/product/' + product.id} /> Create a social-preview fallback image (1200×630px) with your logo on dark background. Save as public/og-default.png. Use this as the og:image fallback on all non-product pages. Also add canonical tags in every Helmet block: import { useLocation } from 'react-router-dom'; const { pathname } = useLocation(); <link rel='canonical' href={'https://yourdomain.com' + pathname} /> Files: all files in src/pages/

STEP 22 — Create sitemap.xml (Dynamic) + robots.txt SITEMAP — add this route in server/index.js BEFORE the static file handler: app.get('/sitemap.xml', (req, res) => { db.all('SELECT id FROM products', (err, rows) => { const base = 'https://yourdomain.com'; const staticPaths = ['/', '/products', '/auth', '/faq', '/care-guide', '/size-guide', '/shipping-returns', '/privacy', '/terms', '/contact']; const productPaths = (rows ¦¦ []).map(r => '/product/' + r.id); const allPaths = [...staticPaths, ...productPaths]; const urls = allPaths.map(p => '<url><loc>' + base + p + '</loc><changefreq>weekly</changefreq></url>').join(''); const xml = '<?xml version="1.0" encoding="UTF-8"?><urlset xmlns="http://www.sitemaps.org/schemas/sitemap/0.9">' + urls + '</urlset>'; res.setHeader('Content-Type', 'application/xml').send(xml); }); }); ROBOTS.TXT — create public/robots.txt with this exact content: User-agent: * Allow: / Disallow: /admin Disallow: /admin/ Disallow: /api/ Sitemap: https://yourdomain.com/sitemap.xml Files: server/index.js, public/robots.txt (new)

STEP 23 — Add JSON-LD Structured Data STEP A — Organization + WebSite schema (static, add to index.html <head>): <script type='application/ld+json'> [{ '@context':'https://schema.org', '@type':'Organization', 'name':'Selestial', 'url':'https://yourdomain.com', 'logo':'https://yourdomain.com/SVG/white%20logo.svg', 'description':'Premium 925 sterling silver jewellery brand.' },{ '@context':'https://schema.org', '@type':'WebSite', 'name':'Selestial', 'url':'https://yourdomain.com', 'potentialAction':{ '@type':'SearchAction', 'target':'https://yourdomain.com/products?q={search_term_string}', 'query-input':'required name=search_term_string' } }] </script> STEP B — Product schema (dynamic, add in ProductDetails.jsx Helmet block after product loads): const productSchema = JSON.stringify({ '@context':'https://schema.org', '@type':'Product', 'name': product.name, 'description': product.description, 'image': product.image, 'material': '925 Sterling Silver', 'brand': { '@type':'Brand', 'name':'Selestial' }, 'offers': { '@type':'Offer', 'priceCurrency':'USD', 'price': product.price, 'availability': product.quantity > 0 ? 'https://schema.org/InStock' : 'https://schema.org/OutOfStock', 'url': 'https://yourdomain.com/product/' + product.id } }); In Helmet: <script type='application/ld+json'>{productSchema}</script> STEP C — BreadcrumbList schema (add in Products.jsx and ProductDetails.jsx Helmet blocks): Build a breadcrumb array: Home → Collection → (optional: Category) → Product Name. This makes Google show the breadcrumb trail in search results. Files: index.html, src/pages/ProductDetails.jsx, src/pages/Products.jsx

STEP 24 — Add Breadcrumb Navigation UI + Enrich Product Content BREADCRUMBS — create src/components/Breadcrumb.jsx: Accepts an 'items' prop: [{ label: 'Home', href: '/' }, { label: 'Collection', href: '/products' }, ...] Render as: Home / Collection / Ring Name (using <Link> from react-router-dom). Style: text-[10px] tracking-widest uppercase text-silver-dark Add to src/pages/Products.jsx at the top of the page (below the h1): <Breadcrumb items={[{label:'Home',href:'/'},{label:'Collection',href:'/products'}]} /> Add to src/pages/ProductDetails.jsx (after product loads): items={[{label:'Home',href:'/'},{label:'Collection',href:'/products'},{label:product.category},{label:product.name}]} PRODUCT CONTENT — via your Admin Dashboard, update every product to include in description/details: - Material: '925 sterling silver' - Finish: high-polish / matte / oxidised - Dimensions or weight - Care: 'Store in the provided pouch, avoid perfume and water contact' - What's included: product + pouch + gift box Files: src/pages/Products.jsx, src/pages/ProductDetails.jsx, src/components/Breadcrumb.jsx (new)

✅ Phase 4 complete → SEO 8/10 immediately, rising to 10/10 over 2-3 months as Google reindexes. AEO/GEO 9/10.

# PHASE 5 — Final Touches to 10/10 Everywhere

These finishing items push every category to a perfect score and set Selestial up for long-term growth.

## Security → 10/10

- Add server-side input validation on POST/PUT /api/products using zod or express-validator: price must be a positive number, quantity a non-negative integer, name ≤ 200 chars, image URL must be HTTPS or a relative path starting with '/'.

- Add an admin activity log table: log every product create/edit/delete with admin ID and timestamp. Show in the Admin Dashboard for accountability.

- Run npm audit weekly or add it to CI: npm audit --audit-level=high should return zero high/critical vulnerabilities before each deploy.

## UI/UX → 10/10

- Add toast notifications (bottom-right popup) to replace all alert() calls. A simple custom hook using useState + a portal renders professional non-blocking feedback.

- Add image zoom on ProductDetails.jsx: clicking the main product image opens a full-screen modal with the image at full resolution.

- Add a 'Recently Viewed' products strip on the homepage by storing visited product IDs in localStorage (max 4 IDs). Fetch and display those products in a row.

- Add social media links (Instagram, Pinterest icons) to the Footer. These are also strong GEO entity signals.

## Content → 10/10

- Create an About page (src/pages/About.jsx + route) with the brand story, values, and a high-quality brand image. Register at /about and link from the footer.

- Clarify currency: add a visible 'All prices in USD' label near cart totals, or implement a currency selector if you serve Indian customers (INR).

- Aim for 3–5 product reviews per product within the first month of launch. You can seed reviews from beta testers.

## SEO/AEO/GEO → 10/10

- Register and verify your site in Google Search Console (search.google.com/search-console). Submit your /sitemap.xml. Monitor coverage and fix any crawl errors.

- For the biggest possible SEO lift, consider migrating from Vite SPA to Next.js or using Vite SSR. This gives search crawlers real HTML on every route rather than a JavaScript shell.

- Create an Instagram and Pinterest profile for Selestial. Post product photography regularly. Link to your website. AI search engines (Perplexity, Gemini, ChatGPT Shopping) heavily weight brands with social media presence.

- Write one blog/editorial post per month on the site: 'How to Care for 925 Sterling Silver', 'Ring Sizing Guide', 'Types of Silver Jewellery Finishes'. These answer real user questions and capture long-tail search traffic.

# Complete Checklist (31 Steps)

| ✓ | Step | Phase | Category | Time |
| --- | --- | --- | --- | --- |
| □ | Rotate committed Vercel credentials + fix .gitignore | 1 | Security | 30 min |
| □ | Remove hardcoded JWT fallback secret | 1 | Security | 15 min |
| □ | Replace card fields with Stripe Elements | 1 | Security | 3-4 hr |
| □ | Replace mock Google auth with real OAuth | 1 | Security | 2-3 hr |
| □ | Add rate limiting + upgrade OTP to 6 digits | 2A | Security | 30 min |
| □ | Add Helmet security headers + lock CORS | 2A | Security | 30 min |
| □ | Move JWTs to HttpOnly cookies | 2A | Security | 2 hr |
| □ | Recalculate order total server-side | 2A | Security | 45 min |
| □ | Add HTTPS + HSTS to Nginx | 2A | Security | 30 min |
| □ | Persist cart to localStorage | 2B | UI/UX | 20 min |
| □ | Empty-cart guard + fix total .toFixed(2) | 2B | Bug | 20 min |
| □ | Add 404 page + fix scale-102 + remove PayPal stub | 2B | Bug/UI | 30 min |
| □ | Add out-of-stock UI + fix cart overselling | 2B | UI/UX | 1.5 hr |
| □ | Create all legal pages + fix footer links | 3 | Content | 3-4 hr |
| □ | Create FAQ, Care Guide & Size Guide pages | 3 | Content | 1.5 hr |
| □ | Fix newsletter — real email + discount code | 3 | Content | 2 hr |
| □ | Add skeleton loading + empty-state on Products | 3 | UI/UX | 1.5 hr |
| □ | Fix accessibility: focus styles + ARIA labels | 3 | UI/UX | 1 hr |
| □ | Add product reviews system | 3 | Content | 2-3 hr |
| □ | Install react-helmet-async + per-page meta | 4 | SEO | 1.5 hr |
| □ | Add Open Graph + Twitter Cards + canonical tags | 4 | SEO | 45 min |
| □ | Create dynamic sitemap.xml + robots.txt | 4 | SEO | 45 min |
| □ | Add JSON-LD structured data (Product, Org, WebSite) | 4 | AEO/GEO | 2 hr |
| □ | Add breadcrumb nav UI + enrich product descriptions | 4 | SEO/GEO | 1 hr |
| □ | Add input validation on admin product routes | 5 | Security | 1 hr |
| □ | Add toast notifications (replace alert()) | 5 | UI/UX | 1 hr |
| □ | Add product image zoom / lightbox | 5 | UI/UX | 1.5 hr |
| □ | Create About page + social media links | 5 | Content | 1 hr |
| □ | Register Google Search Console + submit sitemap | 5 | SEO | 30 min |
| □ | Create Instagram + Pinterest profiles | 5 | GEO | 1 hr |
| □ | Write first editorial blog post | 5 | GEO/SEO | 2 hr |

TOTAL ESTIMATED EFFORT: 3–5 days of focused development

Phase 1 alone (Steps 1–4) blocks launch — start there today.

— End of Roadmap —